## Slide 1: The Power of 3: CUA pools academic research

## Slide 2: Connacht Ulster Alliance
Letterkenny Institute of Technology
Galway – Mayo Institute of Technology
Institute of Technology, Sligo

## Slide 3: Research Repository
Functions
  Showcase CUA Research
  Facilitate CUA Presence on RIAN
  Access to CUA Research within region
  Visible to Search Engines – Wider visibility and impact

## Slide 4: Tender
Specification (LYIT)
RFT (GMIT)
Librarians of GMIT, ITS and Systems Librarian of LYIT analysed tenders
  Biomed Central – Open Repository

## Slide 5: CUA Repository Steering Committee
  Policy
    Agreed policy document for repository
  Metadata
    Agreed Dublin Core Schemas for Theses, Articles, Conference Papers etc.
  Technical
    Worked with Open Repository on Design of Interface

## Slide 6: Communication
Microsoft Skydrive
Moodle
Site meetings
Conference Calls
Distances
  L’kenny – Sligo c 112km
  Sligo – Galway c 131km
  L’kenny – Galway c 243km
    (3.5 hours one way)

## Slide 7: Content
Proposed Content
  PhD and Master Theses
  Research Papers
  Journal Articles (Post Print with permission of publishers)
  Technical Reports
  Working Papers
  Conference Papers
  Books/Book Chapters
  Book Reviews

## Slide 8: Structure
LYIT
(Community)
ITS
(Community)
GMIT (Community)
Schools/Research Centres
(Sub-community)
School/Research Centres
(Sub-community)
Schools/Research Centres
(Sub-community)
Theses
(Collection)
Articles etc
(Collection)
Theses
(Collection)
Articles etc
(Collection)
Theses
(Collection)
Articles etc
(Collection

## Slide 9: Licencing
Creative Commons
  Attribution-NonCommercial-NoDerivs CC BY-NC-ND
Journal Policies (Sherpa Romeo)

## Slide 10: Launch
Launch Workgroup
Meeting of CUA Presidents and Registrars
LYIT Killybegs Campus
Publicity sent to local papers

## Slide 11: Future
Self Archiving

## Slide 12: Part II – Post-implementation Reflecting on the process

## Slide 13: Starting Point
Working from a secure foundation
MIS project – understanding
Millennium Users List Forum
IOT Librarians - Consortia

## Slide 14: Library ethos in IOTs
Sharing information
Working in teams
Raising the profile
Relevance – constant flux – reduced means
Development/research

## Slide 15: Collaboration
Non commercial
Re-distribution of effort
Mutual benefit
Equal contribution

## Slide 16: Build a Plan
Seminars and Conferences
Literature Review
Pooling together research – I.R. tripled in size
Positives & Risks
Presidents, Registrars and Heads of Development

## Slide 17: Benefits of Working in a Cluster
Additionality
Group decision better than the individual
Shared expertise invaluable – metadata, technical, procurement, policy and copyright.
Creativity

## Slide 18: Benefits
Onsite visits
Adopting best practice
Renewing old peer-to-peer networks
New peer-to-peer networks
Raising profile
Library without walls

## Slide 19: Quick Win
Parallel project– cost neutral
Reciprocal borrowing
Forming teams
Promotion
Extend to eResources

## Slide 20: Working in a Group Challenges
Collective Decision making slower
Constraints on time - different windows different Institutions
Partial summer implementation – holidays
Better decisions
Minimum of three person committee

## Slide 21: Unanticipated Challenges
Staff redeployment
Staff illness
Staff shortages

## Slide 22: Launch School of Tourism, LYIT, Killybegs.

## Slide 23: Team Voice Pox
“Developing a joint Connacht Ulster Alliance repository has had two major deliverables:
A functioning repository for the research output of the three Institutes
A functioning, cross-institutional team of library staff ready to undertake future projects.”
Jim Foran, Institute Librarian, ITSligo
“Working closely with the other Institutes in the CUA and has given me an insight into best practice with the group.
This sharing of information and methods will benefit all stakeholders and will continue to be of mutual benefit to all concerned going forward.”
Janice Margey, Senior Library Assistant, LYIT

## Slide 24
“Joining forces on the repository gives us the power to promote access to the research output of the CUA institutes”
Kathryn Briggs, Systems Librarian, GMIT
“Purchasing a repository collaboratively generated a substantial monetary saving for each library whilst leveraging the expertise of our colleagues in each campus”
Margaret Waldron, Institute Librarian, GMIT

## Slide 25: What next?